## Slide 2
UPCOMING MEETINGS
UPCOMING EVENTS
PROGRESS
SPRINT PERIOD
Chart: 
| 1st Qtr | 2nd Qtr
Completed | 20 | 80
20%
6 Oct 2016, Sunday
7 Oct 2016, Monday
13 Oct 2016, Sunday
Internal
Client
Supervisor
Acceptance
7 Nov 2016, Monday
1 Nov 2016 – 9 Nov 2016
Sprint 2: 1 week
Content Customization
Visitor Screening & Assisted registration
Visitor online self registration
Check-in, Check-out
Checkpoint scanning

## Slide 3
The Project

## Slide 4
Proposal
(17 Oct 2016
Acceptance
(7 Nov 2016)
Midterm
(20 Feb 2017)
Poster Submission
(27 Mar 2017)
Final Presentation
(10 Apr 2017)
Poster Day
(21 Apr 2017)
Milestones
Notes: 1e313e
Dbe9f9

## Slide 10
The
Grizzly Badgers
Notes: Prject description

## Slide 11
The project
Ang Mo Kio – Thye Hua Kwan Hospital is in need of a Visitor Management System.
The Visitor Management System will store a visitor’s personal particulars and visit details.
This is especially important in times of need such as during a pandemic.
The system will provide contact tracing capabilities
Notes: Our project / what it is to do

## Slide 12
Motivation
As the previous system was developed for use during the SARS pandemic,
it is not compatible to run with the current hardware.
The as-is process relied heavily on manual entry by staff, which is tedious.
The new system will also be more accurate in tracking when a visitor visits a ward and exits the hospital, allowing a more accurate contact tracing list.
We aim to facilitate the hospital’s visitor logging process.
Notes: Motivation

## Slide 13
 | Stepwise VMS | Hospital VMS (IHiS) | SATO | SwipedOn | VisitLog | LobbyTrack | iLobby | Automated VMS (IHiS)
Pre-registration |  |  |  |  |  |  |  | Request For Proposal from Vendors
Visitor Particulars logging |  |  |  |  |  |  |  | 
Visitor Sign-in |  |  |  |  |  |  |  | 
Host Notifications | Not Required |  |  |  |  |  |  | 
Visitor Badges / Pass |  |  |  |  |  |  |  | 
Visitor Image Capture | Not Required |  |  |  |  |  |  | 
Access Control | Based on hardware setup |  |  |  |  |  |  | 
Capture locations within institution |  |  |  |  |  |  |  | 
Contact Tracing Report |  | ? |  |  |  |  |  | 
Summary Reports |  |  |  |  |  |  |  | 
Knowledge Management & Feedback Module |  | ? |  |  |  |  |  | 
SMS Notification |  |  |  |  |  |  |  | 
Platforms | Any web browser | Web, kiosk, gantry | Computer only | iPad only | Application only | Application only | Application only | 
Purpose | Medical | Security, Medical | Security | Security | Security | Security | Security | 
Price |  | $50,000 - $2,000,000 + annual fees |  |  |  |  | US$199 / mo | 

## Slide 14
dbe9f9 | 
 | #D2E0F0
 | #C8D7E6
 | #BFCDDD
 | #B5C4D4
 | #ACBBCA
 | #A2B2C1
 | #99A9B8
 | #8F9FAE
 | #8696A5
 | #7C8D9C
 | #738492
 | #6A7B89
 | #60717F
 | #576876
 | #4D5F6D
 | #445663
 | #3A4D5A
 | #314351
 | #273A47
 | #1e313e